RecruitO

# Day 2: Job Profile, Policy RAG, and the JD Agent

Goal for tonight: POST /jobs/generate takes a role and a few inputs, retrieves company-policy text, drafts a JD, extracts structured requirements, checks them against policy, and saves a draft a human can edit and approve. This is your item 1.

The order is thin slice first, then deepen. If something breaks late in the day, you still have a working version.

# Resources I would actually use

Fewer, better resources save hours. These are what I would pick:

| Need | Resource | Why this one |
| --- | --- | --- |
| LangGraph | The official LangGraph docs at docs.langchain.com: the Quickstart, then the Graph API page | The quickstart builds an agent with the StateGraph class and compiles it, the same pattern your JD graph uses. LangGraph changes often, and one third-party tutorial I found was written against version 0.3.34 and warns that the libraries update frequently. Prefer the official docs, and check your installed version with langgraph.__version__. |
| pgvector in Python | The pgvector-python README (GitHub or PyPI) | It shows how to add a Vector column with SQLAlchemy and query by distance, with cosine as an option. That is exactly what your policy_chunks table needs. |
| pgvector concepts | The main pgvector/pgvector GitHub README | Read just the intro and the distance operators. Skip index tuning, since a few chunks need no index. |
| Models and migrations | SQLAlchemy 2.0 Unified Tutorial and the Alembic tutorial | The official, version-matched guides. Read only the sections on models, sessions, and autogenerate. |
| FastAPI | The official tutorial: request bodies, BackgroundTasks, and response models | Stable, short, and written for exactly this use. |
| Structured LLM output | Your chosen LLM provider's structured output or JSON-schema docs | Whatever you use for Pydantic output. This differs per provider, so use the one you actually call. |

Avoid today: video playlists and long blog series. They cost more time than the docs. Also avoid heavy LangChain vector-store wrappers. Use plain SQLAlchemy plus pgvector for storage and let LangGraph handle only orchestration. It is easier to explain at the presentation.

I have not opened every page above in full, so skim each for 2 minutes before committing to it.

# Setup before you start (15 min)

Add the new dependencies to requirements.txt: sqlalchemy, alembic, pgvector, langgraph, and your LLM client. After installing, run pip freeze and pin exact versions (N11). Add the new LLM and embedding keys to .env.example with placeholders.

# The schedule

## Step A (about 1.5 h): Thin slice with no RAG

Learn (30 min): the LangGraph Quickstart. Build the tiny example with a StateGraph, nodes, and edges, so the shape is familiar.

Build:

- Tables: jobs (id, title, status, jd_text, contact_email, created_at) and job_requirements (id, job_id, text, kind, category, weight). One Alembic migration.

- A graph: draft_jd → extract_requirements → persist_draft.

- POST /jobs/generate (returns a job ID quickly, per N4) and GET /jobs/{id}.

Input fields for the endpoint: role title, seniority, key skills, employment type, location mode.

Checkpoint (hour 2): a role title returns a saved draft with 5 to 10 structured requirements, each with kind (required or preferred), category (skills, experience, qualification) and a weight.

## Step B (about 2 h): Policy RAG

Learn (30 min): read the pgvector-python README's SQLAlchemy section, and write down what an embedding, a chunk, and "top-k" mean in your own words.

Build:

- Change the database image in Compose to pgvector/pgvector:pg16, and run CREATE EXTENSION vector; in a migration.

- Write 3 to 4 short fictional policy documents in markdown. Suggested topics: required JD sections and structure; inclusive and equal-opportunity wording; phrases to avoid (age, gender, nationality, marital status); remote-work and salary-range rules. Keep them synthetic, never a real company's policy.

- An ingest script that splits by heading, embeds each chunk, and stores it in policy_chunks.

- A retrieve(query, k=3) function using cosine distance.

- A retrieve_policy node inserted before draft_jd, with the retrieved text passed into the prompt through state.

Checkpoint (hour 4): print the retrieved chunks for three different roles and read them. Then confirm the draft actually follows them (a required section appears, inclusive wording is used). If you cannot see the policy's effect in the output, retrieval is not doing its job yet.

## Step C (about 1.5 h): Policy check and retry loop

Learn (20 min): the conditional edges section in the Graph API docs.

Build:

- A policy_check node that is rule-based: banned phrases, missing mandatory sections, and requirements that use protected characteristics. It writes its findings into issues in state.

- A conditional edge: if issues exist and retries < 2, return to draft_jd with the issues as feedback. Otherwise go to persist_draft.

Checkpoint (hour 6): send a deliberately bad input (for example, "young, energetic candidate"), and watch the graph retry once and fix it.

State shape to keep in mind: inputs, retrieved policy, draft, requirements, issues, retry count.

## Step D (about 1 h): Human review

- PUT /jobs/{id} to edit the JD and requirements.

- POST /jobs/{id}/approve to move draft to approved.

Test both through the /docs page. Item 1 stays human-in-the-loop, which you can explain as a fairness safeguard.

## Step E (30 min): Wrap-up

Update the README (setup, config, and a short "JD agent" section), the learning log, and .env.example. Commit in small pieces: "Add jobs and requirements schema", "Add policy ingest and retrieval", "Add JD generation graph with policy check".

# If time runs short

Cut in this order:

- pgvector trouble beyond 45 minutes: keep the chunks in a normal table and compute cosine similarity in Python with numpy. With a handful of chunks it is instant, and you can swap back later.

- Retries: one retry instead of two.

- Edit endpoint: approve without editing today, and add editing tomorrow morning.

Never cut: retrieval from the policy documents, and the structured requirements output.

# Tonight's done checklist

- Migrations run on a clean database

- Policy chunks stored, and retrieval returns sensible results for 3 roles

- Role input produces a policy-aware JD plus structured requirements, saved as a draft

- The retry loop fires on a bad input

- Draft can be edited and approved

- .env.example, README and learning log updated

- No policy file or key committed by accident (git status before each commit)

# For tomorrow

Item 2 starts Day 3: the publish flow, the public apply page, and your chosen free website. Decide which free website (or websites) you want to post to, so the integration can be planned against the real posting method and free limits.

If you get stuck on any step, note the step letter and the exact error message before asking for help.