RecruitO

Work completed: features, infrastructure, and project status

Mahbubur Rahman Rafi · AI Trainee Developer Programme, final evaluation · Status as of 22 October 2026

This document lists everything built in RecruitO so far, grouped by area. Unless a section's status line says otherwise, each item is implemented in the source code on the master branch. Items that still need a live AI run, a Google sign-in, or a two-browser test are named in that section's status line and collected in the final section.

| Area | BID reference | Implementation state |
| --- | --- | --- |
| CV screening, scoring, ranking | F1, F2 | Built; live 20-CV run pending |
| Video interview and transcription | F3, F4 | Built; two-browser test pending |
| Interview analysis and consolidated report | F5, F6 | Built; live AI run pending |
| Identification, claim check, scoring, quality | F7–F10 (stretch) | Built; live run and trainer approval pending |
| Innovation feature | F11 | Built; choice needs trainer confirmation |
| Docker, repository, documentation | D1–D8, G1–G8 | Built and verified locally; final tag pending |

# 1. Foundation and infrastructure

Containerised stack. Five Docker Compose services:

PostgreSQL with pgvector, the database including vector search.

FastAPI backend, the API.

Blogger MCP service, a small separate service that publishes job posts.

Mailpit, a local inbox that catches every email the application sends.

Nginx, which serves the web pages.

One-command start-up. docker compose up --build starts everything. The API applies all 17 database migrations on start-up; this was tested against a completely empty database. Named volumes keep the database, uploaded CVs, and staff photos across restarts.

Configuration. All settings come from the .env file and no secrets are committed. .env.example ships working local database defaults, so a clean machine starts without editing them.

Graceful degradation. The API starts even without a Gemini key, and AI features then report that they are not configured. Failed AI calls are retried with backoff instead of crashing the service.

Health check. /health reports the API and database status.

Background worker. Runs every 20 seconds inside the API to send queued email, run CV screening and interview analysis, schedule interviews, mark no-shows, and (hourly) delete expired face data.

# 2. Accounts, roles, and security

Three separated roles. Hiring manager (full access, including correction tools), interviewer (only assigned interviews), and candidate (only their own applications). Every route checks the role.

Sign-in. A signed token in a cookie, with Argon2 password hashing. Candidates register themselves; staff accounts are created by a hiring manager or by the seed script.

No data leaks to candidates. Candidate dashboards show friendly status labels, never scores or rankings. Requesting another candidate's application returns "not found" rather than "forbidden", so application numbers cannot be probed.

Upload checks. File type and size limits, and the PDF or DOCX file signature is checked rather than trusting the file extension.

Safe errors. Error responses do not expose stack traces, internal exception text, or prompt content.

# 3. Job creation: job-description agent with policy retrieval

Policy retrieval (RAG). Three hiring policies (inclusive language, job-description structure, remote work and salary) are embedded with Gemini and stored in pgvector, then retrieved when a job is drafted.

Job-description LangGraph. Retrieve relevant policies, draft the description, extract structured requirements (skills, experience, or qualifications; required or preferred; weight 1 to 5), check the draft against the policies, retry up to twice, then save the job or block it.

Manager job assistant. A conversational graph collects the role details, asks for anything missing, and hands the brief to the job-description graph.

Job management. Create, edit, approve, and list jobs, plus a public job board that shows only approved jobs.

# 4. Pre-interview screening (F1, F2)

CV intake. Candidates apply through the job portal, and hiring managers can batch-import up to 50 CVs at once. Each file succeeds or fails on its own, and duplicates are detected.

Text extraction. Text is extracted from PDF and DOCX. Scanned or unreadable files fail cleanly with a clear reason.

CV screening LangGraph. Load inputs, extract text, evaluate with Gemini, and save.

Matching is by meaning: "built REST services in Django" counts toward "Python web development".

Every requirement receives a met, partially met, or unmet verdict, a quoted piece of evidence, and a rationale.

Evidence quotes are checked in code against the CV text. An answer with an invented quote is rejected and the evaluation is retried up to three times inside the graph.

Weighted scoring. An overall score out of 100 and per-category scores (skills, experience, qualifications), each with a justification built from the stored evaluations. Weights come from the job's requirements.

Reproducibility. Temperature 0, a score cache keyed on the CV, the requirements, the prompt version, and the model, and every score stored as a version.

Ranking LangGraph. Candidates are ordered by total score, with ties broken by skills and then experience points. Candidates still being processed, or whose scoring failed, are listed without a rank.

Automatic queue. Screening starts as soon as a candidate applies and runs several CVs in parallel, with retries.

Batch-imported CVs. Their placeholder addresses never receive email, and they never receive automatic interview invitations; they are scored and ranked only.

20-CV timing script. app.scripts.import_cvs imports a folder of CVs, runs screening to completion, and prints the timing and ranking for the BID's performance requirement (N1).

Status: Live Gemini scoring and the 20-CV timing figure are still unmeasured.

# 5. Interview scheduling and notifications

Automatic scheduling. For portal applicants whose CV score is above 65/100, RecruitO checks the interviewers' Google Calendar free/busy times, offers the candidate up to three weekday slots, rechecks availability when the candidate picks one, and books it.

Google Calendar sync. Google sign-in (OAuth) with the saved tokens encrypted at rest. The event lists the candidate and the interviewer as attendees, and is updated or deleted on reschedule or cancellation.

Calendar links. Interview emails carry an .ics attachment and an "Add to Google Calendar" link.

Email notifications. Every candidate-visible status change, information correction, and interview change sends exactly one email. Emails are queued, retried, and never duplicated; they go to Mailpit locally or to real SMTP when configured.

Interviewer reminder. The interviewer receives an email 10 minutes before each interview.

No-show handling. If the candidate has not joined 30 minutes after the start time, the interview is marked missed and the candidate is emailed.

Manual scheduling. The hiring manager can also schedule an interview by hand.

Status: Google OAuth needs Google Cloud credentials and has not been tested live.

# 6. Interview room (F3, F4)

WebRTC video call. A browser video call between the candidate and the assigned interviewer, with camera and microphone, an audio-only fallback, and mute, camera, and end-call controls.

Call set-up server. A WebSocket that checks the sign-in, the role, and the interview's join window, and allows one connection per role.

Session record. Records when the candidate joined, when the call started (both people present), and when it ended.

Join links. Unique, time-limited links that only work for the right person.

Transcription. After explicit consent, each browser records its own microphone in 3.5-second chunks. Gemini transcribes each chunk, and turns are stored with the speaker and a timestamp. Raw audio is never stored, and the transcript connection reconnects if it drops.

Mock transcripts. Strong, average, and weak synthetic transcripts plus a development-only import route, so analysis can be tested without a live call.

Status: The two-browser call and live transcription are untested. There is no relay (TURN) server, so strict firewalls can block a call.

# 7. Post-interview analysis (F5, F6)

Interview analysis LangGraph (F5). Groups questions with their answers (including follow-ups), scores relevance, accuracy, completeness, and articulation from 1 to 5, links each pair to job requirements with transcript segment references, and lists requirements that were never explored.

Consolidated assessment (F6). Combines the CV score and rank, component scores, interview averages, strengths, weaknesses, evidence gaps, and areas to verify. Every point traces to a CV quote or a transcript segment.

Report and comparison. A printable report page and a side-by-side comparison page for each job.

Final selection. The manager records the chosen candidate with a written reason. Everyone else is marked not selected, all applicants are emailed, and the job closes.

Status: Analysis output and the print layout need a live AI run.

# 8. Stretch features (F7 to F10)

F7 candidate identification. Optional and consent-based, running locally with OpenCV YuNet and SFace (models verified by checksum). Only a face embedding is stored, never a photo; it expires after 30 days and consent can be withdrawn. At the start of a call one frame is compared, and on a confident match the interviewer sees a profile panel with the name, background, matched skills, CV score, and areas to probe.

F8 CV claim check. Compares 5 to 10 CV claims with the transcript and labels each consistent, contradicted, unverified, or never discussed. Results are shown as follow-up prompts, never as accusations.

F9 interview score. Six weighted dimensions, with the total calculated in code rather than by the model.

F10 interview quality. Talking-time balance, competency coverage, question relevance, and recommendations for the interviewer.

Status: Live verification and trainer approval of the biometric prototype are pending.

# 9. Hiring-manager correction tools (god mode)

Every action requires a written reason and is recorded in the audit log.

Correct candidate details. The candidate is emailed about the change.

Change application status. The candidate is emailed.

Replace a CV. Triggers automatic rescoring.

Rescore. For one application or a whole job. Earlier score versions are kept, and scores can never be edited by hand.

Change interviews. Reschedule, reassign, or cancel.

Create or deactivate staff. Interviewer and hiring-manager accounts.

Delete a candidate and all their data. Removes applications, scores, transcripts, consents, the face embedding, and CV files, and clears personal values from earlier audit records.

# 10. Role-aware chatbot

One assistant, three allowlists. The tools depend on the signed-in role, and the server supplies the user's identity; the chat cannot.

Candidate: own applications and status, and public jobs only.

Interviewer: assigned interviews, and transcripts and analysis for those interviews only.

Hiring manager: jobs, job profiles, rankings, consolidated assessments, and the interview schedule.

Red-team checklist. A written checklist of prompt-injection and role-escape tests.

Status: The live red-team run is pending.

# 11. External job publishing (currently presented as F11)

Blogger publishing through MCP. Approved jobs are emailed to the blog's Mail2Blogger address with a link back to RecruitO's application form. Publishing can run automatically when a job is approved.

Status: Not tested live. The BID's out-of-scope list (section 4.2) excludes job-board publishing, while calendar integration and automated scheduling are allowed as an innovation feature; the F11 choice needs trainer confirmation.

# 12. Frontend pages

| Page | Purpose |
| --- | --- |
| index.html | Hiring workspace with the job assistant |
| public-jobs.html | Job board, candidate sign-up, applying, candidate dashboard, interview slot choice, face enrolment |
| manager-applications.html | Rankings and evidence, batch import, rescoring, correction tools, staff, Calendar connection, assistant |
| interviewer-dashboard.html | Interviewer profile with photo, assigned interviews, assistant |
| interview.html | The video interview room |
| assessment.html, assessment-comparison.html | Consolidated report and side-by-side comparison |

# 13. Repository repair and quality

Merge repair. The 16 October merge had left unresolved conflict text in 29 files and stopped the application from starting. The files were restored from the clean version of the same merge.

Clean-ups. Removed duplicate imports, stopped the face models re-downloading on every build, and added the missing policies folder to the Docker image.

Automated tests. 23 tests pass, covering access rules, candidate data scoping, chatbot allowlists, scoring maths and evidence checks, batch-import validation, and retry routing.

# 14. Documentation

README. Set-up, configuration reference, usage walkthrough, privacy and third-party disclosure, verification record, and known limitations.

docs folder. Design of each LangGraph, planned versus actual work, risk register, privacy and fairness note, innovation rationale, trainer clarification request, chatbot red-team checklist, Blogger set-up, learning log, WBS spreadsheets, and architecture and flow diagrams.

# 15. Still open

| Item | What is needed |
| --- | --- |
| 20-CV timing (N1) | Run app.scripts.import_cvs on the sample CVs and record the figure in the README |
| Two-browser interview | Run a call with webcam, microphone, and live transcription |
| Chatbot red-team run | Run the checklist prompts against the live assistant |
| Google Calendar | Add Google Cloud OAuth credentials and test sign-in and booking |
| Blogger publishing | Configure Mail2Blogger, SMTP, and a public HTTPS address, then test |
| Trainer replies | Confirm the required features and the F11 choice |
| Name rationale | Write it in the README in the trainee's own words |
| Hand-in | Tag v1.0-final, prepare the presentation deck, and rehearse the demo |